OpenCart Demo Store – Test Plan (Summary)

Project: OpenCart Demo Store Testing

1. Objective

Ensure that all core functionalities of the OpenCart demo store — Admin and Storefront — work correctly, covering product/catalog management, orders/customers, extensions/modules, design/layout, reports/settings, and security. Focus on functional correctness, UI consistency, and usability.

2. Scope

In Scope:

- Admin: Product CRUD, categories/filters/attributes, discounts, extensions, layouts, reports, settings

- Storefront: Account registration/login, search/filter, product display, checkout, order history

- Responsive and cross-browser testing

Out of Scope:

- Load/performance testing

- Real payment gateway integration

- Backend database migration

3. Roles & Responsibilities

| Team Member | Module | Testing Focus |
| --- | --- | --- |
| Nada Ahmed | Catalog & Products | Admin: Add/edit/delete products, categories, filters; Store: Product display, search, filters, reviews |
| Ayman Hamdi | Orders & Customers | Admin: Orders, customers, rewards; Store: Registration, login, checkout, order history |
| Mohamed Refaat | Extensions & Modules | Admin: Install/configure extensions; Store: Verify module display and checkout functionality |
| Mohamed Essam | Design & Layout | Admin: Layouts, banners, pages, theme; Store: UI/UX, responsiveness, language/currency switch |
| Tasnim Khaled | Reports & Security | Admin: Reports, settings, roles, backup; Store: Security, maintenance mode, session handling |

4. Test Strategy

- Functional Testing: CRUD operations, search, filtering, checkout workflows, product display

- UI Testing: Responsive design, banners, layouts, content consistency

- Security & Settings: User permissions, login errors, password reset, maintenance mode

5. Key Test Cases

Catalog & Products (Nada Ahmed)

- Add/Edit/Delete products → Verify in Storefront

- Manage categories, filters, attributes

- Verify product details, price, images, reviews

Orders & Customers (Ayman Hamdi)

- Register account

- Login/Logout, place order (guest & registered)

- View order history

Extensions & Modules (Mohamed Refaat)

- Install/enable extensions

- Configure payment/shipping

- Verify module visibility/functionality

Design & Layout (Mohamed Essam)

- Manage banners, layouts, pages

- Check responsiveness, language/currency switch

Reports & Security (Tasnim Khaled)

- Validate reports, user roles, backup/restore

- Test maintenance mode, login errors, session timeout

6. Test Data

- Admin credentials

- Sample products (name, SKU, price, image)

- Customer accounts (first name, last name, email)

- Orders with payment/shipping details

7. Deliverables

- Test Plan document

- Test cases (manual)

- Test execution & defect reports